GROUP 22
PROJECT TITLE- NGO GRANT PROPOSAL MULTIAGENT RAG BASED SYSTEM

WEEK 2 PROGRESS

Multi-Template Proposal Drafting Engine

Replaced mock/fallback generation with an asynchronous LLM generation pipeline across three institutional grant frameworks:

Standard Grant Template: General philanthropic foundations, bilateral programs, and international grantmakers.

CSR Grant Template: Specifically aligned with corporate social responsibility mandates under Schedule VII of the Indian Companies Act, 2013.

Government Grant-in-Aid (GIA) Template: Formal administrative structure with NITI Aayog NGO Darpan compliance and administrative expenditure limits.

Implemented section-level modular drafting (Executive Summary, Problem Statement, Objectives, Methodology & Implementation Schedule, LogFrame / M&E Framework, Budget Breakdown, Sustainability Plan, and Organizational Capability).

Engineered dynamic prompt synthesis incorporating NGO Document Vault chunks, funder eligibility guidelines, and statutory profile metadata.

Budget Intelligence and Double-Counting Safeguards

Developed an algorithmic budget integrity validator that cross-examines itemized expenditure sums against maximum grant caps and project totals.

Implemented a subset-sum overlap heuristic (_detect_subset_sum_overlap) to automatically detect and flag duplicate cost allocations or overlapping budget line items across operational and administrative heads.

Enforced statutory administrative expense threshold compliance (e.g., maximum 5% overhead under FCRA/CSR guidelines).

FActScore-Style Atomic Claim Verification Engine

Engineered a claim extraction engine that decomposes drafted proposal text into discrete, atomic factual statements across entity credentials, track record, financial turnover, and beneficiary outreach metrics.

Implemented a dual-layer hybrid verification pipeline:

Deterministic Verification Layer: Zero-hallucination validation of statutory numbers and temporal claims (NGO Darpan regex, Section 12A/80G status, FCRA certificate validity, and arithmetic operational vintage: 2026 - registration_year).

NLI Entailment Layer: Natural Language Inference grading claims against retrieved NGO Document Vault text chunks into SUPPORTED, UNSUPPORTED, or CONTRADICTED states with direct source citations and confidence scores.

Formulated and benchmarked the Fabrication Rate metric: Fabrication Rate = (Unsupported Claims) / (Total Claims). Benchmarked on live NGO profiles: CRY produced a 41.7% fabrication rate with 5/12 unsupported claims prior to grounding; EOTO scored 50.0%.

Multi-Provider Resilient LLM Architecture

Engineered a multi-tier fault-tolerant LLM infrastructure spanning Google Gemini (LangChain) and Groq Cloud (Llama 3.3-70B Versatile).

Implemented intelligent model rotation across Google Gemini 3.x Flash series (gemini-3.5-flash, gemini-3.5-flash-lite, gemini-3.6-flash, gemini-3.8-flash, gemini-3.7-flash).

Configured automated fallback to Groq Llama-3.3-70B upon quota exhaustion or API failure, providing an auxiliary 1,000 requests/day buffer.

Implemented dynamic in-memory rate-limit and error cooldown tracking: 504 Gateway Timeout (5 min cooldown), 503 High Demand (5 min cooldown), and 429 Quota Exhaustion (2 hour cooldown).

Document Export and Institutional Publishing Engine

Built a dual-mode document export service generating institutional-grade PDF and DOCX documents with metadata tables, formal headers, and signature blocks via ReportLab.

Engineered a print-ready in-browser A4 CSS stylesheet with DOM visibility isolation (body * { visibility: hidden } #printable-proposal-document { visibility: visible }) and break-inside: avoid pagination rules preventing orphaned headers or split signature blocks.

Developed an interactive proposal workspace supporting section-by-section live editing, markdown preview, and real-time FActScore claim audit inspection.

Testing and Verification

Expanded the automated test suite from 16 to 24 comprehensive unit tests covering LangGraph compilation, multi-template drafting, section-targeted revisions, statutory eligibility gates, and version auto-incrementation.

Achieved a 100% test pass rate executed in ~1.6s with isolated offline mocking and deterministic state transition checks.

Verified production frontend build integrity with zero compilation errors (npm run build).

Implementation Challenges & Plan Changes

1) LLM Quota Exhaustion & Latency Spikes (HTTP 429 & 504 Gateway Timeouts)
Challenge: Simultaneous multi-section synthesis on free-tier Gemini endpoints caused frequent 429 rate limits and 504 gateway timeouts.
Solution: Engineered a resilient multi-tier LLM architecture with Gemini 3.x model rotation and automated failover to Groq Llama 3.3-70B, combined with exponential backoff and error-specific in-memory cooldown timers.

2) Hallucination of Organizational Track Record & Temporal Metrics
Challenge: Generative models frequently hallucinated operational vintage, beneficiary counts, and financial turnover not grounded in the NGO's actual documents.
Solution: Implemented an automated atomic claim extraction pipeline coupled with a hybrid verifier: deterministic arithmetic validation for dates/vintage/registration, and strict document-grounded NLI entailment scoring each claim against the NGO Document Vault with clear citation highlights.

3) CSS Media Print Artifacts and Orphaned Document Layouts
Challenge: Standard browser printing leaked application UI elements (navigation bars, buttons, editor panels) and produced awkward page breaks cutting tables and signature blocks across pages.
Solution: Implemented DOM-level CSS visibility isolation targeting only the document preview container, combined with CSS Paged Media rules (@page { size: A4 portrait; margin: 20mm; }) and break-inside: avoid on all institutional blocks.